March 25, 2025

Project No:	220031.000.2

Invoice No:	55001

| LOERA BROWN ENGINEERING Bob James Mayor City of Beegeeville 1969 Melody Fair Ave. Beegeeville, TX 78711 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project 220031.000.2 TxCDBG CDV25-0016 Total Contract Cost |  |  |  |  | $85,000.00 |
| Professional Services for the period of February 17, 2025 through March 24, 2025 |  |  |  |  |  |
| 03J Fee |  |  |  |  |  |
|  |  | Percent |  | Previous Fee | Current Fee |
| Billing Phase | Fee | Complete | Earned | Billing | Billing |
| Topographic Surveying | 4,000.00 | 100.00 | 4,000.00 | 0.00 | 4,000.00 |
| Design | 20,000.00 | 15.00 | 3,000.00 | 0.00 | 3,000.00 |
| Bid | 3,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Construction Management | 8,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Total Fee 14A Fee | 35,000.00 | 20.00 | 7,000.00 | 0.00 | 7,000.00 |
|  |  | Percent |  | Previous Fee | Current Fee |
| Billing Phase | Fee | Complete | Earned | Billing | Billing |
| Topographic Surveying | 5,000.00 | 100.00 | 5,000.00 | 0.00 | 5,000.00 |
| Design | 30,000.00 | 10.00 | 3,000.00 | 0.00 | 3,000.00 |
| Bid | 3,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Construction Management | 10,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Total Fee | 50,000.00 | 16.00 | 8,000.00 | 0.00 | 8,000.00 |
| Total Contract Fee | 85,000.00 | 17.64 | 15,000.00 | 0.00 | 15,000.00 |

Total this Invoice	15,000.00